# LUCE — Milestone: Testing

Version: 1.0

Date: October 2026

Related: TRD §6–8 · Implementation Plan phases

Academic note: Logging + Error Handling + Unit Testing are treated as a combined quality milestone worth approximately 7 evaluation points (e.g. foundation 2 + execution 5, or errors 3 + tests 5, consolidated to 7).

## 1. Testing Objectives

Prove each module (Auth, Transcribe, Clipping, Plans) works against PRD acceptance

Demonstrate structured logging and graceful errors

Maintain a unit test suite that runs in CI

Provide a repeatable milestone checklist for supervisor review

## 2. Test Levels

| Level | Tooling | Scope |
| --- | --- | --- |
| Unit | Vitest / Jest | Pure functions, mappers, quotas, error codes |
| Component | React Testing Library | Login CTA, confirm form, plan gate UI |
| Integration | API tests + Firebase emulator (preferred) | Auth → create product → job status |
| E2E smoke | Playwright (optional MVP+) | Happy path on preview URL |
| Manual / UAT | Checklist below | Supervisor demo |

## 3. Milestone M0 — Test Foundation (2 pts)

| ID | Criterion | Pass |
| --- | --- | --- |
| M0.1 | Test runner configured (npm test) | ☐ |
| M0.2 | CI runs tests on PR | ☐ |
| M0.3 | Logger utility emits JSON with module, requestId | ☐ |
| M0.4 | Central error.code map exists | ☐ |

## 4. Milestone M1 — Auth Module

| ID | Case | Type | Expected |
| --- | --- | --- | --- |
| A1 | Google sign-in success | Manual / E2E | Lands on /dashboard; users doc created |
| A2 | Unauthenticated API call | Unit / Integration | 401 |
| A3 | Protected page redirect | Component | Redirect /login |
| A4 | Welcome email queued | Integration (mock Resend) | module=email log |
| A5 | Logout | Manual | Session cleared |

Logging checks: module=auth info on success; warn/error on fail without token leak.

## 5. Milestone M2 — Transcribe Module

| ID | Case | Type | Expected |
| --- | --- | --- | --- |
| T1 | Valid product URL extract | Integration | Fields populated |
| T2 | Invalid / blocked URL | Unit + API | 422 + manual upload path |
| T3 | Image-only upload | Manual | Agent asks missing fields |
| T4 | Confirm edits persist | Integration | Firestore updated |
| T5 | Normalize empty strings | Unit | Missing-field list correct |

Error checks: User sees actionable message; server log has campaignId / requestId.

## 6. Milestone M3 — Clipping Module

| ID | Case | Type | Expected |
| --- | --- | --- | --- |
| C1 | Enqueue UGC clip | Integration | jobs + assets status queued→ready |
| C2 | Preview playback | Manual | Video plays from signed URL |
| C3 | Regenerate clip | Manual / API | New asset version; old retained or replaced per rules |
| C4 | Provider failure | Unit (mock) | Status failed; retry allowed |
| C5 | Fidelity prompt includes product constraints | Unit | Prompt builder snapshot |

Logging checks: start / success / fail events with attempt count.

## 7. Milestone M4 — Plans / Paid Plans

| ID | Case | Type | Expected |
| --- | --- | --- | --- |
| P1 | Free quota allows first campaign | Unit | true |
| P2 | Free quota blocks second (same month) | Unit | false + code PLAN_LIMIT |
| P3 | Starter can open refine | Manual | Route accessible |
| P4 | Free cannot Agent-refine | Manual / API | 403 + upgrade CTA |
| P5 | Upgrade updates users.plan | Integration | Plan starter; Resend mock |

## 8. Milestone M5 — End-to-End Campaign (UAT)

| Step | Action | Pass |
| --- | --- | --- |
| 1 | Sign in with Google | ☐ |
| 2 | Create campaign + add product | ☐ |
| 3 | Confirm product | ☐ |
| 4 | Research + strategy visible | ☐ |
| 5 | Generate (includes clipping + copy) | ☐ |
| 6 | Preview grouped results | ☐ |
| 7 | Download ZIP | ☐ |
| 8 | Revisit campaign on dashboard | ☐ |
| 9 | Confirm manual-publish messaging shown | ☐ |

Success = PRD success criteria sample for supervisor demo.

## 9. Unit Testing Matrix (5 pts depth)

| Module | Must-have unit tests | Owner |
| --- | --- | --- |
| Auth | Token presence helper; role/plan read | Backend |
| Transcribe | Field normalize; missing fields; URL validate | Backend |
| Clipping | Asset type → pipeline; status machine | Backend |
| Plans | Monthly quota; entitlement flags | Backend |
| Errors | Internal → public code mapping | Shared |
| Export | ZIP manifest structure snapshot | Backend |

Coverage target: critical pure modules ≥ 80%; plan math 100%.

## 10. Logging & Error Demo Script (for viva / marks)

Trigger a failed URL scrape → show UI error + Vercel/server log line with module=transcribe, level=error, requestId.

Trigger a plan limit → show PLAN_LIMIT + upgrade CTA + module=plans warn log.

Run npm test → show green suite including quota + error mapper tests.

This script is designed to evidence the 7-point quality pillar clearly.

## 11. Bug Severity for Milestone Sign-off

| Severity | Example | Blocks milestone? |
| --- | --- | --- |
| S1 | Auth broken; data leak | Yes |
| S2 | Generation never completes; ZIP corrupt | Yes |
| S3 | UI copy wrong; slow preview | No (track) |
| S4 | Cosmetic | No |

## 12. Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Developer |  |  |  |
| Supervisor / Sir |  |  |  |

Milestone result: ☐ Pass · ☐ Pass with conditions · ☐ Fail

Conditions / notes:

_______________________________________________

_______________________________________________

End of Milestone — Testing v1.0